# ENGR 4950

Capstone Design Project Proposal Guidelines

This resource was created from resources shared by Dr. Scott Mason of Clemson University

Slides Due: Thursday, September 12th

Presentation: Tuesday, September 17th

# Purpose

In writing the Project Proposal, the Design team has seven objectives:

- Describe the sponsoring organization

- Describe the sponsor’s problem and sponsor’s motivation to work on the problem

- Define the objectives of the Design project

- Define and schedule the activities and tasks required to meet these objectives

- Specify and assign the resources necessary to complete the defined tasks

- Identify and schedule the deliverables for the sponsor

- Justify the suitability of the Design project

# Deliverable Submission

Each Design team must submit their Design Project Proposal to Canvas by 7:00 AM EST on the due date. The submission should be a professionally written and formatted Microsoft PowerPoint document.

# Minimum Content

Introduction

- Describe the sponsor

- Define the nature of the problem

- Review the motivation of the sponsor and the importance of the problem

Objectives and Deliverables

- For each project objective

  - Define the objective

  - Define the tasks and activities required to meet the objective

    - Identify the engineering tools and techniques to be applied in the project

    - Identify the resources required to complete each task (personnel, software, etc.)

    - Allocate the resources to the tasks

  - Define the deliverable(s) that the sponsor can expect to receive

  - Identify the beginning and end of each objective, as well as incremental time frames for each action needed to meet the objective (known as a deliverable)

Project Timeline

- Break the project down into individual objectives; break each objective into actions (deliverables), and identify how long each deliverable will take to complete. Then, using Microsoft Excel, create a Gantt Chart (or other time management tool) to create a detailed tentative project timeline. Include this timeline within your PowerPoint presentation.

Justification

- Describe how the project meets the requirements of an Industrial Engineering Capstone Design Project

Page 1